Apollo steering committee notes (2026-09-18)

Apollo is 31% over budget and six weeks late.

Cloud cost rose because ADR-042 dual-running continued while the migration slipped.

Decision: approve emergency PayCo support until SDK v5 GA on 2026-10-20.